|  | Meeting Minutes |
| --- | --- |

Meeting detail

|  | Meeting no: | 004 |
| --- | --- | --- |
|  | Meeting date: | 21th January 2011 |
|  | Meeting time: | 8:30am-10:30am |
|  | Meeting venue: | BS 004 |
|  | Meeting originator: |  |
| Project name: | Development of Intranet and Website for BEC |
| Meeting purpose: | BEC Review Meeting with PIC |
| Date issued: |  |
| Venue confirmation: |  |

attendance

| Name | Initials | Project Role | Representing |
| --- | --- | --- | --- |
| Segametsi Mafa | S.M | BEC Intranet/Website Project Manager |  |
| Maduo Molosiwa | M.M |  |  |
| Edward Magomi | E.D |  |  |
| Desmond Radipotsane | D.R | Programmer | Marulaweb |
| Karabo Morule | K.M | BEC | PRO |
| Cynthia Antwi | C.A | Project Manager | Marulaweb |
| Chibi Samasasa | C.S | Systems Analyst | Marulaweb |

Distributed to:

MINUTES

|  | Item | Responsible | Action | Due Date |
| --- | --- | --- | --- | --- |
| 1. |  |  |  |  |
|  | Welcome and Introductions |  |  |  |
|  | Greetings and presentation of the agenda by Segametsi Mafa. |  |  |  |
| 2. | Purpose of the Meeting and Agenda |  |  |  |
|  | Review Progress It was agreed that weekly meetings should be held every Friday until the end of the project Suggestions were made: Cynthia suggested that BEC should have someone who will be facilitating to come to Marulaweb Maduo suggested that it will be better to facilitate from BEC Mrs Mafa said that there might be a problem of having access to the training lab after the 30th Jan as the lab is reserved for other training Cynthia said that UAT should be carried out from the 7th – 11th Feb She suggested that BEC should draw up a policy document with rules and regulations She also suggested that BEC should have people responsible for ensuring that the website is up to date and to nominate a project champion Make a formal announcement that Marulaweb would host the website for three months BEC to get Marulaweb settings from DIT To move PSC to the last week of Friday which is 1st week of March On the 28th January PSC going on at 2:30pm 18th Feb PSC Presentation |  |  |  |
| 3. | Additional Items for Discussion |  |  |  |
|  | Intranet Two types of content for the intranet; user content and other content Maduo form IT suggested that Marulaweb should bring the intranet to BEC and start work from there with the IT staff Mafa to make arrangement so that Marulaweb can work beyond BEC time frames should the need arise CQA to assist with getting the actual content especially for the intranet Different directorates to give us content by next week Content for special needs still need to be provided PR and ES to combine their meeting Mafa to forward Marulaweb the dates and venues for next week’s meetings Suggestion was made that maybe someone should be allowed to download the exam booklet and allow someone else to use the application for checking results can be reviewed; rather put the Pdf files way after the results, maybe 1 week later Minutes to be signed off next week, after they have been reviewed Prepare progress report and Prepare an updated project plan Corrections on the site Main menu Create Special Needs tab that goes between Examinations tab and the research tab About BEC; what we do; Start with ES Add Internal Audit Fix Information & Communications Technology Office of Strategic Management should be Office of Strategy Management Council Members should be Corporate Governance The address at the bottom left should be (Botswana Examinations Council Plot 54862 Gaborone Botswana) Have a slot for malpractice, e.g. Report Fraud |  |  |  |
| 4. | Next Meeting Friday 21th January 2011 |  |  |  |

aPPROVAL

| Minutes Accepted By: | Signed: | Date: |
| --- | --- | --- |